**Progress Report**

**- Increment 1 -**

**Group Jingle**

*Please use this template to describe your progress on the group project in the latest increment. Please do not change the font, font size, margins or line spacing. All the text in italic should be removed from your final submission.*

# Team Members

Jack Splaine, jst18k, jackgolfer

Dante Coupet, dac16h, dantecoupet

Kohin Khandwalla, kk17c, Kohink

Gary Bowen, gjb17, gjrocky

John Barden, jjb16n, JohnB116

1. **Project Title and Description**

Jingle

Song data compiler, gathers a variety of information from different sources about a given song

1. **Accomplishments and overall project status during this increment**

Set-up Django framework

Have code for spotify and genius APIs

Semi working post/get requests and basic HTML layout

1. **Challenges, changes in the plan and scope of the project and things that went wrong during this increment**

Learning new language and framework – watched youtube videos and documentation

Delegating work – found what each person wanted to do and tried to give work to peoples strong

suits

Post/Get requests – had to look at a lot of stack overflow and documentation

Only changes we have made is deciding to not use some APIs because they didn’t provide useful info

1. **Team Member Contribution for this increment**

Progress Report – All work was done in meeting with all 5 team members

Requirements and design document - All work was done in meeting with all 5 team members

Implementation and Testing Document - All work was done in meeting with all 5 team members

Source Code

Jack Splaine –Work with the Spotify API with Gary, Framework setup

Dante Coupet – Work with post requests and Genius API

Gary Bowen - Work with the Spotify API with Jack, HTML

Kohin Khandwalla – Tested code and offered feedback on edge cases and bugs, Website

And design

John Barden – In charge of taking of taking individual work and implementing them

Together

Video – Video done by Kohin Khandwalla and Gary Bowen

1. **Plans for the next increment**

Finish setting up other APIs

Raw functionality and HTML done

Increment 3 – Make website look presentable and add more features with remaining time

1. **Link to video**

*Paste here the link to your video (only for increment 1 and 2).*